## Slide 1: Software Development Checklists
Joshua Meduoye

## Slide 2: Overall Process breakdown
Requirements
Design
Implementation
Implementation Plan
Testing
Deployment
Maintenance & Support
High Level Business Requirement
Requirement Analysis
Functional Requirements
System Analysis
Software Concepts Review
Software Architecture Review
Non Functional Requirements
Software Requirement Specification
Scope Documentation
Requirement Review
Test Sample Deployment
Deployment test Analysis
Robustness Validation Analysis
Handoff Review
Technical Requirement Specification Approval
Review FMEA items
Test Plan Review
Create Testing Plan
Develop Concept
Concept Analysis
Concept Selection
Implementation
Software Programming/Programming guide developed
Software Implementation Review
Unit testing
Execute tests
Analyze Field Issues
Revisit required process steps
Update required documents and revisions
Change Request Reviews
HLBR Document
Technical Requirement Specification Document
Software Requirement Specification Document
RACI
System FMEA
Pugh Matrix
Data Analysis/ Plots/ Simulations
P Diagram
Software Programming/ Programming Guide
Implementation Documentation
Unit Test Results
Updated RACI
SVPnR(Software Validation Plan and Report)
Test Results Summary
Approved Change Requests
Software Handoff Package/ Process documents
Notes: SVPnR(Software Validation Plan and Report)
Programming Should be involved after the implementation and testing phase and deeply involved through deployment

## Slide 3: Reviews Process
Requirements Review
Implementation Review
Participants
Requirement Owner
Component Owner
FSE
Sales/Project Management
Documentation
Concept Review
High Level Business Requirement Document
Participants
Component Owner
System Owner
System Owner
R&D
FSE
Sales/Project Management
Documentation
Concept Review Documentation/Presentation
Participants
Component Owner
System Owner
R&D
FSE
Sales/Project Management
Documentation
Implementation Review Checklist
Test Plan Review
Software Requirement Specification
Technical Requirement Specification
Programming Guide
RACI
Participants
Component Owner
System Owner
R&D
FSE
Sales/Project Management
Documentation
Test Plan
Test Results Summary

## Slide 4: Requirements Reviews Checklist
Checklist Item | Status
Completed requirement Verification with Stakeholders | 
Full Scope Completed | 
High Level Business requirement document | 
RACI | 
4/5 participants met | 

## Slide 5: Concept Review Checklist
Checklist Item | Status
Requirement Review Passed | 
Pugh Metrics Completed | 
FMEA Reviewed | 
Concept Review Presentation | 
4/5 participants met | 

## Slide 6: Implementation Review Checklist
Checklist Item | Status
Concept Review Passed | 
Software Requirement Specification (SRS) updated/completed | 
Technical Requirement Document updated/completed | 
FMEA Updated/Completed | 
Programming Guide Completed | 
Unit tests results Completed | 
Implementation Review Presentation | 
SW Architecture Sheet Updated | 
Interface Requirement Document Update | 
4/5 participants met | 

## Slide 7: Magic Kingdom Ownership
 | Wendy | Pedro | Eddie | Archana | Proneet | Shobin | Harsha | Naresh
System Owner |  |  |  |  |  |  |  | 
Input Manager(IM) |  |  |  |  |  |  |  | 
Output Manager(OM) |  |  |  |  |  |  |  | 
Temperature Control Manager(TCM) |  |  |  |  |  |  |  | 
Heating System Manager |  |  |  |  |  |  |  | 
Air Flow System Manager |  |  |  |  |  |  |  | 
Lights System Manager |  |  |  |  |  |  |  | 
Door System Manager |  |  |  |  |  |  |  | 
Case System Manager |  |  |  |  |  |  |  | 
System Testing Leader |  |  |  |  |  |  |  | 
Sprint Leader/Process Owner |  |  |  |  |  |  |  |